# Project Update

Over the past month, I've continued working on several of the Association's many infrastructure projects, including:

- Tree preservation vs. tree removal

- Sidewalk replacement

- Street resurfacing

- Lawn maintenance (including irrigation)

- Landscape replacement

- Security camera improvements

One thing has become increasingly clear throughout this process: many of the issues we are facing today, including deteriorating lawns, root-damaged sidewalks, and the need for costly corrective work, likely developed over many years as routine tree maintenance was deferred.

Had routine canopy pruning, root management, and budgeting for tree maintenance been performed consistently over the years, it is possible many of these issues could have been reduced or delayed. While we cannot change the past, we can make informed decisions that help prevent similar issues in the future.

These projects are closely connected, so decisions in one area often affect another. As proposals and expert opinions are received, scopes of work continue to be refined so the Board can compare comparable proposals and make informed long-term decisions.

## Trees & Sidewalks

We are evaluating two primary options:

- Preserve the existing Live Oaks through selective tree removal, canopy pruning, root mitigation, and ongoing maintenance.

- Remove all of the Live Oaks and replace them with more suitable trees.

Based on the proposals received to date, preserving the trees could save the Association approximately $60,000 compared to complete removal and replacement.

Removal proposals currently range from approximately $66,000 to $120,000. The first tree preservation proposal totals $16,653.50 and includes:

- Canopy pruning (20% thinning): $6,590.00

- Root pruning/mitigation: $1,963.50 (one-time cost)

- Removal and stump grinding of four trees that cannot reasonably be preserved: $8,100.00 (one-time cost)

For perspective, the Association recently spent approximately $5,200 to prune our palm trees ( I have to believe there are far less palms then oaks?). By comparison, pruning more than 30 Live Oaks and Laurel Oaks for $6,590 appears to be a very reasonable cost.

Canopy pruning is expected to be the primary recurring expense if the trees are preserved. This is a maintenance item that should become part of the Association's annual budget. Regular pruning is significantly less expensive than allowing trees to go unmaintained until major corrective work becomes necessary.

The remaining question is whether this preservation plan will allow the trees to remain healthy over the long term while improving conditions for our lawns and landscaping.

To help answer that question, we would like to retain ******************, M.S., ISA Certified Arborist, ISA Tree Risk Assessment Qualified (TRAQ), former University of Florida IFAS Extension Educator, and independent Consulting Arborist who also serves as an expert witness.  Her expert opinion will cost under $600

Her evaluation will provide a third independent opinion before any recommendation is made and help ensure the Board's decision is supported by multiple qualified arborists.

If preservation is recommended, the work would generally occur in this order:

- Remove damaged sidewalk sections.

- Complete the arborist's work, including root pruning, root mitigation, root barriers, and any additional recommendations.

- Install the new sidewalks after the tree work is complete.

## Bids Received to Date

- 2 lawn maintenance proposals

- 2 concrete sidewalk proposals

- 1 asphalt resurfacing proposal

- 2 tree removal proposals

- 1 tree preservation proposal

- Additional proposals are currently being obtained.

As recommendations evolve, scopes of work are updated so contractors are pricing the same work, allowing the Board to make accurate apples-to-apples comparisons.

## Security Cameras

**** has completed an assessment of our current camera system and is preparing a revised proposal, which I expect to receive within the next few days.

The proposal is expected to:

- Retain the existing camera poles and cameras where practical.

- Replace the recording equipment with a modern Network Video Recorder (NVR) system, reducing monthly cloud storage and monitoring costs.

- Allow multiple administrators secure access to review footage when needed.

The commercial internet service supporting the cameras is expected to remain because it is required for the current camera locations.